  - Riparian Instream Flow Study for the Susitna-Watana Hydroelectric Project

  - Requestor of Proposed Study

To be determined.

  - Responses to Study Request Criteria (18 CFR 5.9(b))

The following sections provide the necessary context and justification for the proposed study.

    - Describe the goals and objectives of each study proposal and the information to be obtained.

A comprehensive 2013-2014 instream flow riparian study will be developed as part of the Project licensing process.  The 2013-2014 Instream Flow Riparian Study Plan will describe a modeling approach to assessing the response of riparian vegetation to Project-induced changes in river hydroregime, ice process regime and sediment transport regime, as appropriate.

Specific 2013-2014 Instream Flow Riparian Study objectives are to:

Synthesize the 1980s instream flow study information and evaluate the applicability of the studies to the current Project;

Select study sites in coordination with the Botanical Riparian Study 2012 field surveys and the Instream Flow, Geomorphology, and Ice Processes Studies;

Quantify potential changes in riparian vegetation (recruitment patterns, encroachment, species composition, and vegetation succession), including the spatial extent of vegetation change throughout the Project Study area;

Develop a modeling approach with the Geomorphology and Ice Processes Study teams to understand interactions between riparian vegetation, flow regime, sediment regime, and ice regime on channel and floodplain geomorphology and riparian vegetation;

Provide riparian vegetation model output for analyzing the effects geomorphological and riparian vegetation change to aquatic and riparian/wildlife habitat; and

Coordinate instream flow study data needs across resource disciplines and studies.

1.3.2.	If applicable, explain the relevant resource management goals of the agencies and/or Alaska Native entities with jurisdiction over the resource to be studied.  [Please include any regulatory citations and references that will assist in understanding the management goals.]

To be completed by requesting organization.

1.3.3.	If the requestor is not resource agency, explain any relevant public interest considerations in regard to the proposed study.

To be completed by requesting organization, if applicable.

1.3.4.	Describe existing information concerning the subject of the study proposal, and the need for additional information.

Information for the study area includes, but is not limited to, recent and historic aerial photography; riparian vegetation surveys and characterizations from recent and early 1980s studies; and riparian vegetation succession conceptual models developed from the 1980s data as part of the original Susitna Hydroelectric Project (SHP) Phase I vegetation mapping studies conducted along the Susitna River from Devils Canyon to Talkeetna, and the vegetation succession studies conducted in the Susitna River floodplain between Gold Creek, and the Deshka River (McKendrick et al. 1982, UAFAFES 1985). The riparian sites visited in those studies were resampled in 1992–1993 (Collins and Helm 1997, Helm and Collins 1997).  Of primary importance to the Riparian Study is the previous vegetation mapping and successional dynamics studies by McKendrick et al. (1982), Collins and Helm (1997), and Helm and Collins (1997).  These previous works will serve as a baseline for developing a stratified sampling protocol for the both Instream Flow Riparian and Botanical Riparian Study riparian vegetation surveys.  The riparian study modeling efforts will build upon the Collins and Helm (1997) riparian vegetation succession conceptual model.

The need for an Instream Flow Riparian Study is that previous studies (McKendrick et al. 1982; Collins and Helm 1997; Helm and Collins1997) are descriptions of riparian vegetation composition, structure and forest succession, and as such, they do not provide an analysis adequate to assessing potential impacts to riparian vegetation resulting form Watana Dam operations or provide the ability to model and develop potential flow mitigation measures. The standard state-of-the science currently used, in assessing potential hydroregulation impacts to downstream riparian plant communities and processes, is to utilize physical process modeling techniques coupled with empirical studies of riparian/floodplain vegetation succession. Physical process studies include hydraulic modeling (1-D), geomorphic processes analysis, ice processes modeling and groundwater / surface water interaction modeling.

1.3.5.	Explain any nexus between project operations and effects (direct, indirect, and/or cumulative) on the resource to be studied, and how the study results would inform the development of license requirements.

Project construction and operation will modify the flow, ice processes and sediment regimes of the Susitna River downstream of the proposed Watana Dam.  These modified physical regimes will have direct, indirect and cumulative effects on the composition, abundance and distribution (temporal and spatial) of riparian/floodplain vegetation, aquatic and wildlife habitat and floodplain riparian vegetation processes.  The 2013-2014 Instream Flow Riparian Study will quantify the response of riparian/floodplain habitats to Project induced change to operationally altered flow hydroregime, and other parameters, as appropriate.  Results of the 2013-2014 Instream Flow Riparian Study will be used to evaluate potential Project impacts and develop potential Protection, Mitigation and Enhancement measures (PM&Es).

The 2013/2014 instream flow riparian efforts will be coordinated with other studies to identify areas of mutual interest and shared analysis.  Specifically these include:  fish habitat utilization studies; wildlife studies; ice processes studies; geomorphology studies; and botanical riparian studies.

1.3.6.	Explain how any proposed study methodology (including any preferred data collection and analysis techniques, or objectively quantified information, and a schedule including appropriate field season(s) and the duration) is consistent with generally accepted practice in the scientific community or, as appropriate, considers relevant tribal values and knowledge.

The 2013-2014 Instream Flow Riparian Study is specifically directed toward establishing a contemporary understanding of riparian plant communities, associated habitats, and the hydrologic, physical, and chemical habitat generating processes that are currently operating in the Susitna River that directly influence those resources.  The focus of much of this work will be on establishing a set of analytical tools/models based on the best available information and data that can be used for defining both baseline conditions; i.e., how these resources are currently functioning under existing flow conditions, and how these resources and processes will respond to various alternative Project operations.

The standard state-of-the science approach to assessing both physical process riparian/floodplain vegetation interactions, and potential hydroregulation impacts to downstream riparian plant communities and processes, is to utilize physical process modeling techniques coupled with empirical studies of riparian/floodplain vegetation succession. Physical process studies include hydraulic modeling, geomorphic processes analysis, ice processes modeling and groundwater / surface water interaction modeling.  Riparian vegetation succession studies include space-for-time vegetation surveys capturing the entire sequence of plant community seral states from initial recruitment to mature vegetation.

Riparian vegetation mapping and sampling will follow protocols developed in parallel and collaboration with the Botanical Riparian Study plan. Riparian habitats in this study will be mapped to the Level IV of the Alaska Vegetation Classification (Viereck et al. 1992) with adjustments, as needed, for early successional riparian stages following Helm and Collins (1997). An Integrated Terrain Unit (ITU) mapping approach will be used. The ITU approach is based on methodology developed for various Ecological Land Surveys (ELS) done throughout the state of Alaska over the past 15 years (e.g. Jorgenson et. al. 2003). The selection and riparian vegetation sampling approach and protocols for the intensive riparian modeling sites will be developed in coordination with the Botanical Riparian Study.  All sampling will occur in the growing season months of June, July, and August. The sampling of preselected study sites will be conducted in conjunction with the instream flow, wetland mapping, and wildlife habitat mapping studies (wetland determination data and wildlife habitat data will be collected at each study site). Study sites will be at a minimum 500 m2 (forested) and 50 m2 (non-forest) circular plots, although shape may vary depending on the shape of the vegetation stand being sampled. We will follow the riparian habitat sampling methods of McKendrick et al. (1982), Collins and Helm (1997), and Helm and Collins (1997).

Development of the study approach to physical processes study design, modeling, and methods will be coordinated closely with the Instream Flow, Geomorphology, Ice Processes and Botanical Riparian Study Teams. The integrated physical process and plant succession model will be based upon: (1) physical modeling studies of select intensive study reaches representative of Susitna Project Area riverine process domains (Montgomery 1999), (2) HEC-RAS, HEC-GEORAS modeling of river stage / discharge and floodplain terrain inundation relationships for the intensive study reaches, (3) groundwater / surface water interaction modeling of floodplain shallow alluvial aquifer and surface water relationships, and (4) spatially explicit survey, mapping and analysis of the riparian floodplain plant communities’ composition, structure, and location throughout the study area (Botanical Riparian Study results).  The intensive study reaches will be selected to represent the range of riverine process-domains within the study area in coordination with the Instream Flow, Geomorphology, Ice Processes, and Botanical Riparian Study teams. The physical and plant succession modeling will be designed to scale-up from the intensive reach to the process domain scale for estimation of hydroregulation effects throughout the Project Study Area.

1.3.7.	Describe considerations of level of effort and cost, as applicable, and why any proposed alternative studies would not be sufficient to meet the stated information needs.

The Instream Flow Riparian Study is planned as a 2-year effort, with field sampling conducted each year. Details and level of field effort will be based upon approved overall study objectives and design. Field surveys would be conducted for 14 to 18 days in each year, depending on the needs for additional ground-verification data (less extensive field surveys may be needed in 2014 as the groundwater study installations and riparian mapping of the study area progresses). The riparian study will involve extensive, office-based activities to delineate riparian habitat boundaries in a GIS, to conduct requisite physical modeling and to prepare study reports.

The types and level of physical process modeling will be determined in coordination with the Instream Flow, Geomorphology, Ice Processes, and Botanical Riparian Study teams. Therefore, at this time further description of modeling techniques and level of supportive field work is not possible to scope out.

1.3.8.  Literature Cited

AEA (Alaska Energy Authority). 2011. Pre-Application Document: Susitna-Watana Hydroelectric Project FERC Project No. 14241.  December 2011. Prepared for the Federal Energy Regulatory Commission by the Alaska Energy Authority, Anchorage, Alaska.

Collins, W.B., and D.J. Helm. 1997. Moose, Alces alces, habitat relative to riparian succession in the boreal forest, Susitna River, Alaska. Canadian Field-Naturalist 111: 567–574.

Helm, D.J., and W.B. Collins. 1997. Vegetation succession and disturbance on a boreal forest floodplain, Susitna River, Alaska. Canadian Field-Naturalist 111: 553–566.

Jorgenson, M. T., J.E. Roth, M. Emers, S.F. Schlentner, D.K. Swanson, E.R. Pullman, J.S. Mitchell, and A.A. Stickney. 2003. An ecological land survey in the Northeast Planning Area of the National Petroleum Reserve–Alaska, 2002. ABR, Inc., Fairbanks, AK. 128 pp.

McKendrick, J.D., W. Collins, D. Helm, J. McMullen, and J. Koranda. 1982. Susitna Hydroelectric Project environmental studies, Phase I final report, Subtask 7.12—Plant ecology studies. Report by University of Alaska, Agricultural Experiment Station, Palmer, for Alaska Power Authority, Anchorage. 124 pp. + appendix.

Montgomery, D.  1999.  Process domains and the river continuum.  Journal of the American Water Resources Association 35 (2):  397-410.

UAFAFES (University of Alaska Fairbanks Agricultural and Forestry Experiment Station). 1985. Susitna Hydroelectric Project, riparian vegetation succession report. Draft report by University of Alaska–Fairbanks Agricultural and Forestry Experiment Pre-Application Document Susitna-Watana Hydroelectric Project Alaska Energy Authority FERC Project No. 14241 Page 4-263 December 2011 Station, Palmer, for Harza–Ebasco Susitna Joint Venture and Alaska Power Authority, Anchorage. 169 pp.

Viereck, L.A., C.T. Dyrness, A.R. Batten, and K.J. Wenzlick. 1992. The Alaska Vegetation Classification. Pacific Northwest Research Station, U.S. Forest Service, Portland, OR. Gen. Tech. Rep. PNW-GTR-286. 278 pp.